CAPSTONE PROJECT REGISTER

Class:            Duration time: from 09/2026 To 12/2026

(*) Profession: <Artificial Intelligence> 	          Specialty:      <ES>

<IS>

<JS>

(*) Kinds of person make registers:                  Lecturer:

x

Students

1. Register information for supervisor (if have)

|  | Full name | Phone | E-Mail | Title |
| --- | --- | --- | --- | --- |
| Supervisor 1 | Nguyễn Quốc Trung | 0979350707 | trungnq46@fe.edu.vn | Mr. |
| Supervisor 2 |  |  |  |  |

2. Register information for students (if have)

|  | Full name | Student code | Phone | E-mail | Role in Group |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Leader |
|  |  |  |  |  | Member |
|  |  |  |  |  | Member |
|  |  |  |  |  | Member |

3. Register content of the Capstone Project

(*) 3.1. Capstone Project name:

English: LightPV-YOLO: An Improved Lightweight YOLO Model for Real-Time Solar Photovoltaic Panel Defect Detection

Vietnamese: LightPV-YOLO: Mô hình YOLO nhẹ cải tiến cho phát hiện lỗi tấm pin năng lượng mặt trời theo thời gian thực

Description:

This capstone project focuses on researching, improving, and productizing an AI system for real-time defect detection and identification on solar photovoltaic (PV) panels. The project starts from YOLO11n and the improved YOLO11-DRP architecture reported in the reference study, then reproduces benchmark experiments, analyzes failure cases, and develops a new lightweight improvement that balances detection accuracy, small-defect recall, model complexity, and inference speed. The system will be evaluated on public PV defect datasets and deployed as a practical application that supports images, recorded video, and live camera streams. The final goal is not only to obtain a higher-quality detection model, but also to demonstrate real-time operation and a complete inspection product suitable for edge or GPU deployment.

- Objectives:

  - Reproduce and benchmark YOLO11n and the reference YOLO11-DRP model under a consistent experimental protocol.

  - Develop an improved lightweight YOLO-based model for PV panel defect detection, with emphasis on tiny defects, complex backgrounds, and efficient multi-scale feature learning.

  - Evaluate the proposed model using detection accuracy, per-class performance, model size, parameters, FLOPs, inference latency, and FPS.

  - Optimize the model for real-time inference, targeting at least 25 FPS on the selected deployment platform while preserving competitive detection accuracy.

  - Validate model generalization on an additional PV panel defect dataset and analyze common false-positive and false-negative cases.

  - Build a deployable inspection prototype that processes images, video files, and live camera streams and presents defect type, confidence, location, and inspection statistics.

- Module List and AI Core Functions

  - Data Preparation Module: load, validate, augment, split, and convert PV defect datasets into a reproducible training format.

  - Baseline Detection Module: train and evaluate YOLO11n and selected comparison detectors using the same train/validation/test protocol.

  - Model Improvement Module: implement and evaluate lightweight feature enhancement, multi-scale fusion, and small-defect detection improvements.

  - Real-Time Inference Module: perform optimized frame-by-frame detection from video or live camera input with latency and FPS profiling.

  - Inspection Analytics Module: summarize defect classes, counts, confidence scores, per-frame detections, and inspection history.

  - Application Interface Module: visualize bounding boxes, defect labels, confidence scores, performance status, and saved inspection results.

- Baseline Models (Benchmarking)

  - YOLO11n as the primary lightweight baseline.

  - YOLO11-DRP from the reference Scientific Reports study as the principal improved-model benchmark.

  - YOLOv8n as an earlier YOLO-family lightweight baseline.

  - RTMDet or Faster R-CNN as an additional detector family for comparative evaluation when computational resources permit.

  - Ablation baselines that add each proposed component separately to quantify its independent contribution.

- Proposed Solution:

The proposed solution, provisionally named LightPV-YOLO, will redesign selected parts of YOLO11n to improve small-defect representation while keeping the model lightweight enough for real-time deployment. Rather than simply reproducing the DA, MSFPN, and Structural Reparameterization combination from YOLO11-DRP, the project will investigate an efficient small-defect enhancement strategy, adaptive multi-scale feature fusion, and lightweight attention or reparameterized blocks. Candidate components will be selected through controlled experiments and retained only when ablation results demonstrate a measurable benefit. The final architecture will be optimized as a multi-objective system that seeks higher mAP and recall while minimizing parameters, FLOPs, model size, and inference latency.

- Data Collection and Preparation:

  - Use PVEL-AD-2021 as the primary benchmark dataset; reproduce the reference split or a documented train/validation/test protocol for fair comparison.

  - Use the panel-2 dataset as an external/generalization evaluation set when label compatibility allows.

  - Validate labels, class distributions, image sizes, duplicate samples, and data quality before training.

  - Prepare data augmentation for small and difficult defects, including scale variation, brightness/contrast changes, blur, noise, crop, and geometric transformations that preserve defect semantics.

  - Maintain reproducible dataset configuration, fixed random seeds, experiment metadata, and versioned training splits.

  - If additional real images are collected, keep them separated from the benchmark test set and document acquisition conditions and annotation procedures.

- Training Method Selection:

  - Use pretrained detector weights and fine-tuning rather than training the backbone from scratch.

  - Establish a controlled YOLO11n baseline before introducing any architectural modification.

  - Use consistent input size, data split, training budget, and evaluation protocol across baseline and proposed models.

  - Apply mixed-precision training and suitable optimizer/scheduler settings to improve training efficiency.

  - Record training curves, validation metrics, hyperparameters, checkpoints, and random seeds for reproducibility.

  - Perform repeated runs for the final baseline and proposed model when time and compute resources permit.

- Model Customization:

  - Investigate a high-resolution or P2 small-object detection branch if it improves tiny-crack and narrow-defect recall.

  - Design or adapt an efficient multi-scale feature fusion module to combine low-level localization details with higher-level semantic features.

  - Evaluate lightweight attention or feature-selection mechanisms that suppress complex background interference with minimal computational overhead.

  - Use reparameterized or mobile-friendly convolutional blocks where they provide a better accuracy-complexity trade-off.

  - Apply class-aware loss tuning, confidence calibration, and NMS settings for difficult or imbalanced defect categories.

  - Conduct ablation studies for every retained modification; the final model must be justified by experimental evidence rather than module stacking.

- Real-time Production:

  - Deploy the trained model on an NVIDIA GPU or Jetson-class edge device; Jetson Orin NX is preferred when available for comparison with the reference study.

  - Support image upload, recorded video, webcam, or industrial camera input through a unified inference pipeline.

  - Output bounding boxes, defect class, confidence score, frame-level inference time, and current FPS.

  - Use asynchronous capture, inference, rendering, and result logging to reduce end-to-end latency.

  - Export the final model through ONNX and/or TensorRT and compare deployment speed against standard PyTorch inference.

- Performance Evaluation:

  - Detection metrics: Precision, Recall, F1-score, mAP@0.5, mAP@0.5:0.95, and per-class AP.

  - Efficiency metrics: number of parameters, FLOPs, model file size, GPU/CPU memory usage, and throughput.

  - Real-time metrics: preprocessing time, inference latency, end-to-end latency, and FPS on the selected deployment hardware.

  - Robustness analysis: small defects, complex backgrounds, low contrast, multiple defects in one image, and cross-dataset generalization.

  - Compare YOLO11n, YOLO11-DRP, proposed LightPV-YOLO, and selected alternative baselines on the same test protocol.

- Model Optimization and Deployment:

  - Use ONNX/TensorRT export and FP16 inference; investigate INT8 quantization only if accuracy degradation remains acceptable.

  - Profile preprocessing, inference, NMS, visualization, and I/O separately to identify the real bottleneck of the production pipeline.

  - Apply pruning or knowledge distillation only when the added complexity is justified by measurable deployment benefit.

  - Choose the final input resolution based on the accuracy-latency trade-off, especially for tiny defect categories.

  - Package the model and application with reproducible configuration, environment files, and deployment instructions.

- Project Outcome:

  - A validated LightPV-YOLO model with documented improvement or a clearly quantified accuracy-efficiency trade-off relative to YOLO11n.

  - A reproducible benchmark comparing the proposed model with YOLO11n, YOLO11-DRP, and selected detection baselines.

  - A real-time PV panel inspection application supporting images, videos, and live camera input.

  - A deployment package suitable for capstone demonstration, further research, and future adaptation to industrial inspection environments.

- Business Cases:

  - Automated quality inspection of PV cells and panels in manufacturing or laboratory environments.

  - Field inspection support for solar farms and rooftop PV maintenance.

  - Rapid screening of cracks, line defects, abnormal regions, and other visible/electroluminescence defect categories represented in the training data.

  - Edge-AI inspection stations for maintenance teams with limited cloud connectivity.

  - Video-based or camera-based inspection dashboards for maintenance records and defect trend analysis.

  - Research platform for lightweight object detection, small-defect detection, and real-time industrial computer vision.

(*) 3.2. Main proposal content (including result and product)

- Theory and practice (document):

The document will present the theoretical foundations, model design, experimental methodology, and practical implementation of a real-time AI system for solar PV panel defect detection. It will cover one-stage object detection, YOLO11 architecture, small-object representation, multi-scale feature fusion, attention mechanisms, structural reparameterization, transfer learning, model compression, ablation studies, real-time inference, and edge deployment. The practical component will reproduce the reference baseline, develop LightPV-YOLO, evaluate it under a controlled protocol, and integrate the final model into a usable inspection application.

- Key Theory:

  - YOLO-based one-stage object detection and bounding-box regression.

  - Small-object and fine-grained defect detection in high-resolution PV imagery.

  - Multi-scale feature pyramids and adaptive feature fusion.

  - Attention and feature-selection mechanisms for suppressing complex background interference.

  - Structural reparameterization, lightweight convolution, quantization, and deployment optimization.

  - Real-time computer vision pipeline design and accuracy-latency trade-off analysis.

- Research:

- Survey recent deep-learning methods for solar PV panel defect detection, with emphasis on YOLO-based lightweight models.

- Reproduce YOLO11n and the reference YOLO11-DRP benchmark under a consistent environment.

- Analyze false detections, missed tiny defects, background confusion, class imbalance, and computational bottlenecks.

- Develop and experimentally validate the proposed LightPV-YOLO components through systematic ablation studies.

- Evaluate the final model on accuracy, robustness, generalization, model complexity, and real-time deployment performance.

- Technologies:

- Programming Language: Python

- Frameworks:

- PyTorch.

- Ultralytics YOLO / YOLO11 implementation.

- OpenCV for image, video, and live camera processing.

- NumPy / Pandas / Scikit-learn for data analysis and experiment reporting.

- ONNX Runtime / TensorRT for optimized deployment.

- Deployment:

- Python-based inference service.

- NVIDIA GPU or Jetson-class edge device, preferably Jetson Orin NX when available.

- FastAPI or Flask for backend services.

- HTML/CSS/JavaScript or React for the inspection dashboard.

- Real-time inference pipeline for video files and live camera streams.

- Display of bounding boxes, class labels, confidence, latency, and FPS.

- Inspection history, defect statistics, image/video result export, and model status information.

- Optional Docker packaging for reproducible deployment.

- Monitoring and Testing Tools:

- Confusion matrix, PR curves, class-wise AP, and qualitative detection visualization.

- TensorBoard or Weights & Biases for training and experiment tracking.

- FPS, inference-latency, memory, and model-size profiling.

- Ablation tables comparing individual model modifications and their combinations.

- Video/live-camera test scenarios and cross-dataset robustness analysis.

- Products:

  - Trained YOLO11n baseline model and benchmark results.

  - Reproduced or re-implemented YOLO11-DRP reference benchmark where feasible.

  - Proposed LightPV-YOLO trained model and exported deployment model (ONNX/TensorRT where supported).

  - Dataset preparation, augmentation, training, evaluation, and inference pipeline.

  - Real-time PV panel defect inspection application for images, recorded video, and live camera input.

  - Ablation study, comparative evaluation report, and real-time deployment benchmark.

  - Source code, trained weights, configuration files, and deployment documentation.

- Key Deliverables:

- Reproducible dataset preparation and experiment configuration.

- Training, validation, testing, and real-time inference scripts.

- Baseline comparison and ablation-study report.

- Real-time PV defect detection demo on the selected deployment hardware.

- Capstone report, research paper manuscript, presentation slides, and user/deployment guide.

- Demo Application / Interface

- Image upload, video upload, and live camera inspection modes.

- Bounding boxes, defect labels, confidence scores, inference latency, and current FPS.

- Defect summary panel with class counts and per-inspection statistics.

- Result saving/export and inspection-history functions.

- Model selection and confidence/IoU controls for demonstration and evaluation.

- Comprehensive Research Paper

The paper will report the complete design, implementation, experimentation, and evaluation of LightPV-YOLO for real-time solar PV panel defect detection. It will include motivation, related work, dataset preparation, baseline reproduction, proposed architecture, training protocol, ablation studies, comparison with YOLO11n and YOLO11-DRP, per-class error analysis, model-complexity analysis, real-time optimization, and deployment results. The research contribution should emphasize a measurable and reproducible accuracy-efficiency improvement rather than only application integration.

4. Other comment (propose all relative thing if have)

The proposed model must be evaluated using the same held-out test protocol as the baselines. Any claim of improvement must be supported by quantitative results and ablation experiments. Real-time performance must be reported on the actual deployment hardware, not inferred only from FLOPs or training-GPU speed.

5. References

[1] W. Jiang and W. Liu, "Study on defect detection and identification of solar photovoltaic (PV) panels based on improved YOLO11," Scientific Reports, vol. 16, article 18169, 2026. doi: 10.1038/s41598-026-48824-5.

[2] Y. Cao et al., "Improved YOLOv8-GD deep learning model for defect detection in electroluminescence images of solar photovoltaic modules," Engineering Applications of Artificial Intelligence, vol. 131, 107866, 2024.

[3] W. Pan et al., "Enhanced photovoltaic panel defect detection via adaptive complementary fusion in YOLO-ACF," Scientific Reports, vol. 14, 26425, 2024.

[4] Dataset archive used by the reference study: Zenodo, DOI 10.5281/zenodo.19384937.

| Supervisor (If have) (Sign and full name) Nguyễn Quốc Trung | Ho Chi Minh City, 11/08/2026 On behalf of Registers (Sign and full name) |
| --- | --- |