CAPSTONE PROJECT REGISTER

Class:            Duration time:  from 09/2026 To 03/2027

(*) Profession: Software Engineer                   Specialty: SE

(*) Kinds of person make registers:               	Lecturer                	Students

1. Register information for supervisor (if have)

| No. | Full name | Phone | E-Mail | Title |
| --- | --- | --- | --- | --- |
| Supervisor 1 | Nguyễn Thị Cẩm Hương |  | huongntc2@fpt.edu.vn |  |
| Supervisor 2 | Võ Đức Thuận |  | Thuanvd6@fpt.edu.vn |  |

2. Register information for students (if have)

|  | Full name | Student code | Phone | E-mail | Role in Group |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |

3. Register content of Capstone Project

(*) 3.1. Capstone Project name:

English: Cross-Paper GraphRAG for Discovering Hidden Multi-Hop Connections in Scientific Literature

Vietnamese: GraphRAG Liên-Bài-Báo cho Khám phá Kết nối Đa-Bước Ẩn trong Tài liệu Khoa học

a. Context:

Researchers face an exponentially growing body of literature, yet conventional Retrieval-Augmented

Generation (RAG) over a paper corpus retrieves isolated chunks or whole papers. It has no model of

how concepts, methods, datasets, and authors connect across papers, so it cannot answer the

questions that actually drive a literature survey: what are the dominant trends, and how are two methods

related, and which sub-topics are emerging.

The pedagogically and scientifically valuable artifact is therefore not a single retrieved passage but a

cross-paper knowledge graph that links the same concept across documents (even when named

differently), captures method/dataset/author relations, and exposes multi-hop paths between ideas.

Over such a graph, a system can summarise trends, explain how concept A relates to concept B, and

surface indirect, previously unnoticed connections.

GraphRAG is a natural fit, and the literature explicitly flags scientific-literature retrieval and hidden-relation discovery as an open direction: applying graph-based RAG to scholarly corpora can help extract relevant studies and reveal hidden relationships between concepts. The gap this project targets is the combination of cross-paper concept linking (entity resolution across papers) and multi-hop connection discovery — a literature-based discovery capability that remains under explored within GraphRAG.

Functional requirement :

1. Researcher (end-user)

● Register and authenticate, then build a corpus for a chosen sub-field (by uploading PDFs or by importing via arXiv / Semantic Scholar / OpenAlex identifiers).

● Ask survey-style questions ("what are the main trends / sub-topics") and relational questions ("How are method A and method B connected"?).

● Request hidden/indirect connections between two selected concepts and receive an explained, source-grounded path.

● Explore the cross-paper knowledge graph visually and open the cited papers behind any node, edge, or path.

2. Knowledge Graph & AI Service (core automated engine)

● Extraction Module: detects concepts, methods, datasets, authors, and relations from paper text using scientific NLP plus LLM validation.

● Cross-Paper Entity Resolution Module: merges co-referent mentions across papers into canonical nodes.

● Graph Database Connector: persists the typed knowledge graph (Neo4j / Memgraph) with vector indexes.

● Discovery & Summarization Module: multi-hop pathfinding for connection discovery, plus community detection and LLM summarization for trends.

3. Administrator / Curator

● Review, merge, or split resolved entities and edit graph relations.

● Tune hyperparameters (similarity thresholds, traversal depth, prompt templates).

● Monitor construction (node/edge counts, entity-duplication rate, token/cost analysis)

Non-functional requirement:

● Extraction & linking quality: Entity/relation extraction must reach an agreed F1 target against a gold set, and cross-paper entity resolution must reach an agreed clustering F1 with an entity duplication rate below an agreed threshold.• Discovery quality: Multi-hop connection paths must be source-grounded (every hop backed by a citing paper) and meet an agreed plausibility/correctness target.

● Performance: End-to-end response latency under 5 seconds for typical queries via

community/summary caching.

● Scalability & reproducibility: The graph visualization must render at least 1,000 nodes without UI lag, and corpus ingestion must be reproducible from a fixed list of paper identifiers.

(*) 3.2. Main proposal content (including result and product)

Proposed Solutions:

The system implements the SciGraph-RAG architecture, focusing on three core innovations:

● Cross-Paper Knowledge Graph Construction: A hybrid pipeline extracts typed entities (concepts, methods, datasets, authors) and relations from a paper corpus using scientific NER / relation-extraction models plus LLM validation, then performs cross-paper entity resolution so that mentions of the same concept or method across different papers are merged into a single canonical node in a unified typed knowledge graph.

● Multi-Hop Connection Discovery: Given two concepts or methods, the system finds and explains connecting paths across papers via multi-hop graph reasoning, including indirect links of the form A–B–C where A and C never co-occur in any single paper (a literature-based discovery capability), with each hop grounded in source papers.

● Trend & Community Summarization: Hierarchical community detection (Leiden) over the graph, combined with LLM-generated community summaries, answers global questions about dominant subtopics, research trends, and emerging clusters across the corpus.

Applied Theory:

● Frontend Web Application: React.js / Next.js with a graph-visualization engine (Cytoscape.js /

React Flow / 3D Force-Graph for the cross-paper knowledge graph, connection paths, and trend clusters.

● Backend API Framework: FastAPI (Python) orchestrating asynchronous ingestion, extraction, and retrieval pipelines.

● Graph & Vector Database: Neo4j or Memgraph for the typed knowledge graph and community structure, with vector indexes for semantic retrieval.

● AI / NLP Orchestration: Scientific NLP (e.g., SciBERT / SPECTER-family embeddings, spaCy / HuggingFace extraction models) plus LLM orchestration via LangChain / LlamaIndex graph modules; corpus access via arXiv / Semantic Scholar / OpenAlex APIs.

Dataset:

● Public scholarly sources (corpus): Papers and metadata from arXiv, Semantic Scholar (S2ORC / API), and OpenAlex, scoped to ONE sub-field corpus (a few hundred to ~2,000 papers) to keep construction and evaluation tractable.

● Scientific extraction benchmarks: SciERC (entities and relations in scientific abstracts) and

SemEval ScienceIE, used to benchmark / pretrain the concept and relation extraction components.

● Self-built gold (primary for linking & discovery): Expert-annotated cross-paper entity-resolution labels and a set of concept-pair connection probes (pairs with a known connecting concept) over the chosen subfield, serving as the gold standard for linking and connection discovery evaluation.

Products (Expected Deliverables):

● Web application (researcher query interface + cross-paper KG visualization + connection discovery and trend views).

● System source code: a complete version-controlled repository (Frontend, Backend APIs, core NLP/AI modules).

● Deployed system: a cloud-provisioned instance (Docker / docker-compose) for end-to-end testing and committee evaluation.

Proposed Tasks:

● Task package 1: Literature review, environment provisioning, sub-field corpus collection (arXiv / Semantic Scholar / OpenAlex), and expert annotation of an entity/relation / cross-paper-resolution gold set.

● Task package 2: Implementation of the extraction and cross-paper entity-resolution modules plus baseline benchmarking.

● Task package 3: Implementation of the multi-hop connection-discovery engine and the community-detection / trend-summarization module with graph/vector database integration.

● Task package 4: Implementation of the frontend web interface: query UI, knowledge-graph visualization, connection-path display, trend view, and curator editor.

● Task package 5: Empirical evaluation (extraction & linking, multi-hop QA, retrospective hiddenlink validation), manuscript writing, and cloud deployment.

3.3. Research Information

a. Research Problem / Research Question:

● RQ1. How accurately can a hybrid NLP + LLM pipeline extract and link scientific concepts, methods, and authors across papers (cross-paper entity resolution), compared with extractiononly and embedding-only baselines?

● RQ2. Does cross-paper GraphRAG improve survey-style and multi-hop question answering and concept-connection explanation, compared with flat RAG and flat (non-linked) GraphRAG?

● RQ3. Can the system surface meaningful indirect/hidden links between concepts (literature-based discovery) that are validated retrospectively and judged plausible by domain experts?

b. Research Objectives:

RO1. To design and evaluate a hybrid NLP + LLM pipeline for extracting and linking scientific concepts, methods, and authors across papers (cross-paper entity resolution), and to benchmark its accuracy against extraction-only and embedding-only baselines.

RO2. To develop a cross-paper GraphRAG mechanism and assess whether it improves survey-style and multi-hop question answering and concept-connection explanation, relative to flat RAG and flat (non-linked) GraphRAG.

RO3. To investigate whether the system can surface meaningful indirect/hidden links between concepts (literature-based discovery), and to validate these links retrospectively and through domain-expert judgment of plausibility.

c. Research Scope & Methodology:

Core deliverable to defend:

● Cross-paper knowledge graph construction over one sub-field corpus (concepts/methods /

authors / datasets, with cross-paper entity resolution).

● Multi-hop connection discovery between two concepts with source-grounded explanation.

● Trend/community summarization answering global survey questions.

● A minimal researcher web UI including the knowledge-graph visualization.• An evaluation on the chosen sub-field corpus per the protocol below.

Optional (only if time allows):

● Temporal trend tracking across years and emerging-topic detection over time.

● Citation-network fusion (combining extracted relations with the citation graph).

● Reading-list / next-paper recommendation over the graph.

● Large-scale corpora (10k+ papers), enterprise authentication, and a mobile client

d. Expected Scientific Contribution:

● Research paper draft: a publication-grade English manuscript formulating the SciGraph-RAG design and reporting empirical results, targeting an information-retrieval / digital-libraries / scientometrics venue (e.g., JCDL, SIGIR, or an associated workshop).

e. Related Works / Literature Review (Preliminary):

(a) Extraction & cross-paper entity resolution

● Measure Precision / Recall / F1 for entity and relation extraction against the gold set (comparing a SciERC-trained baseline with the LLM-validated pipeline).

● Evaluate entity resolution with clustering metrics (pairwise F1 / B-cubed) and report the entityduplication rate.

(b) Multi-hop QA & connection explanation

● Compare flat RAG, flat GraphRAG, and SciGraph-RAG on survey questions and concept-pair connection probes.

● Metrics: answer correctness via an LLM-judge rubric (G-Eval) plus expert rating, path correctness/plausibility, and citation grounding (every hop backed by a source paper).

(c) Hidden-link discovery (retrospective validation)

● Time-slice the corpus: build the graph only from papers before a cut-off year T, then test whether predicted indirect links (A–C) become directly studied in papers after T — a literature-baseddiscovery retrospective check.

● Complement with expert plausibility/novelty ratings on a sample of predicted hidden links

4. Other comments (propose all relative things if have).

| Supervisor (If have) (Sign and full name) | HCM, date 15/06/2026 On behalf of Registers (Sign and full name) |
| --- | --- |